## Slide 1: Team Lead 4 Weekly Report
Baoying Lou

## Slide 2: Qteam Developers
Preston
Karb
Dustin
Baoying
Isaac

## Slide 3: SpinOff
Game name: SpinOff
Character name: Dario
Goal: Complete levels by fighting enemies before confronting and defeating the final boss

## Slide 4: Overview
C++ Coding standards for Qteam and our code
GanttCharts of QTeam
Game demo and work progress

## Slide 5: C++ Coding Standard for Qteam
Name
  Class names: Upper case letters as word separators, lower case for the rest of a word
  Methods names: Use the same rule as for class names.
  Variable names: camelCase
  Constant names: All caps with '_' separators.
Example
Class MyClass
{
Public:
void DeleteItem();
int CopyItem();
bool IsDigit();
int GetVar();
int SetVar();
Private:
int itemCnt;
string itemName;
};
const int ITEM_SIZE = 100;

## Slide 6: C++ Coding Standard for Qteam
Formatting
  Braces: Always uses braces form
  Parentheses: Put parens next to keywords, no space.
  Commenting: Use comments before a function. Use it as needed.
  Indentation: Use 4 spaces for each level.
Example
//delete an item
int MyClass::DeleteItem(){
// Block1 (meaningful comment about Block1)
... some code
{
// Block2 (meaningful comment about Block2)
... some code
} // End Block2
} // End Block1

## Slide 7: C++ Coding Standard for Qteam
Error and exception handling
  Include guard to avoid double inclusion
    #ifndef HEADER_H
    #define HEADER_H
  Assert(): check logically impossible situations
  Return value: Check every system call for an error return.
  Error message: Include the system error text for every system error message. Example:
  ifstream fIn(“input", ios::in);
  if(!fIn){
  cerr<<"unable to open input file"<< endl;
  exit(-1);
  }
Example
#include <stdio.h>
#include <assert.h>
int main() {
int x = 7;
x = 9;
assert(x==7);
return 0;
}
Assertion failed: x==7, file test.cpp, line 13
This application has requested the Runtime to terminate it in an unusual

## Slide 8: Our code
Preston’s
Karb’s
Dustin’s
Baoying’s
Isaac’s
Basiclly, most of our code follows this standard.

## Slide 9: GanttChart of Qteam
 | Estimated hrs | Actual hrs used | Remaining hrs
Preston | 85 | 31 | 51
Karb | 85 | 39 | 21
Dustin | 17 | 12 | 12
Baoying | 50 | 28 | 20
Isaac | 50 | 8 | 21
Total | 287 | 118 | 128

## Slide 10: What has been done this week
Dustin made a testing demo
Preston made a weapon to kill enemy
Isaac implemented the collectables
Karb

## Slide 11: Scheduled work for next week
Preston will continue working on developing character interactions
Karb will design how to choose level menu
Dustin will make scripts
Baoying will implement help and score menu
Isaac will continue working on collectables

## Slide 12: Game Demo

## Slide 13: Questions?

## Slide 14
https://users.ece.cmu.edu/~eno/coding/CppCodingStandard.html